Prompt Crash-Test Lab: LLM Robustness Benchmark Framework

CS 599: Contemporary Developments | Project Proposal | February 2026

# 1. Project Overview and Motivation

Background: Large Language Models (LLMs) have become integral to modern software systems, yet suffer from prompt sensitivity, seemingly equivalent prompt formulations yield drastically different outputs. Studies show variations in phrasing, formatting, or instruction order cause 20-40% accuracy fluctuations, posing severe production risks: reliability issues, security vulnerabilities (prompt injection), cost unpredictability, and lack of systematic robustness testing.

Gap Addressed: No standardized framework exists for automatically generating prompt variants, measuring consistency, comparing model robustness, or identifying instability causes. This project creates a reproducible benchmark quantifying prompt robustness across LLM providers.

# 2. Objectives and Goals

Main Objective: Develop an automated framework that systematically evaluates LLM robustness by generating prompt variants, executing across multiple models, and producing comprehensive stability metrics.

Key Goals:

(1) Create benchmark dataset: 100+ base prompts (JSON extraction, grounded Q&A) with 10-30 variants each and ground truth labels.

(2) Build evaluation harness: Execute across 4+ LLMs (GPT-4, Claude, Gemini, Llama) with caching and batching.

(3) Implement metrics: Semantic consistency, format compliance, correctness, stability scores.

(4) Generate insights: Identify robust models, instability patterns, and best practices.

(5) Produce research: Reproducible methodology, statistical analysis, open-source deliverables.

# 3. Scope and Methodology

Scope: Two task categories (JSON extraction with schema validation, grounded Q&A with citations). Variant generation via paraphrasing, formatting changes, role modifications, constraint additions, and instruction reordering. Coverage: GPT-4 Turbo, Claude 3.5 Sonnet, Gemini 1.5 Pro, Llama 3 70B.

Out of scope: Adversarial attacks, multilingual prompts, multimodal inputs, fine-tuning.

Methodology (4-Week Timeline):

Week 1-Dataset Creation: Curate 50 JSON + 50 Q&A prompts with ground truth. Generate 15-20 variants per prompt using GPT-4 paraphrasing validated by embedding similarity (>0.85 cosine).

Week 2-Framework Development: Build Python CLI with LiteLLM for unified API access. Implement SQLite caching, parallel execution, metrics (BERTScore, JSON validation, exact/fuzzy match, coefficient of variation).

Week 3-Experiments: Execute ~6,000 API calls across models. Perform statistical analysis (ANOVA, post-hoc tests) to compare robustness and identify failure patterns.

Week 4-Reporting: Build Streamlit dashboard with leaderboard and drill-down analysis. Write 10-15 page technical report. Prepare 7-minute presentation with live demo.

# 4. Tools and Frameworks

Core Technologies: Python 3.10+, LiteLLM (unified LLM API), Sentence-Transformers (embeddings), BERTScore (semantic similarity), Pandas/NumPy (data processing), Matplotlib/Plotly (visualization), Streamlit (dashboard), SQLite (caching), GitHub (version control), JSON Schema Validator, SciPy (statistical analysis). APIs: OpenAI, Anthropic, Google AI, Together.ai.

# 5. Expected Deliverables

Benchmark Dataset: JSONL format on GitHub, 100-150 base prompts with 1,500+ variants, MIT license, full documentation.

Evaluation Framework: Installable Python package with CLI, comprehensive tests, API documentation.

Interactive Dashboard: Streamlit app with model leaderboard, failure analysis, CSV/PDF export.

Technical Report: 10-15 page research paper with methodology, statistical analysis, recommendations.

Presentation: 7-minute deck with live demo and Q&A preparation.

# 6. Budget and Resources

API Costs: Estimated 6,000 calls. GPT-4 Turbo (~$100), Claude 3.5 Sonnet (~$50), Gemini 1.5 Pro (~$30), Llama 3 (~$10). Total: ~$190 (within $200 budget). Resources: Personal laptop (16GB RAM), free Streamlit hosting. Time: 15-20 hours/week × 4 weeks = 60-80 hours.

# 7. Risks and Mitigation

API cost overrun: Aggressive caching, batch processing, use cheaper models for testing

API rate limits: Exponential backoff, spread experiments over multiple days

Data quality issues: Manual validation of 10% sample, multiple annotators for ground truth

Timeline delays: Prioritize core deliverables, reduce dataset to minimum 50 base prompts if needed

# 8. Expected Impact and Conclusion

This project addresses a critical gap in LLM deployment by creating the first comprehensive benchmark focused on prompt robustness. While existing benchmarks (HELM) measure absolute performance, our framework quantifies consistency-crucial for production systems where minor prompt variations shouldn't cause dramatic behavioral changes.

Impact: Organizations will deploy more reliable LLM systems, reduce debugging costs, and make evidence-based decisions about prompt design and model selection. Our systematic approach combines automated variant generation, multi-model evaluation, and rigorous statistical analysis to produce actionable insights. Open-source deliverables (dataset, framework, dashboard) enable both researchers and engineers to advance prompt engineering practices. Within the 4-week timeline and $200 budget, this project demonstrates feasibility while maintaining research rigor.